# MARION PARK AND RECREATION FOUNDATION MINUTES

# November 6, 2018, 7:30 A.M.

# Thomas Park Administration and Operations Facility

# ROLL CALL:	Secretary Vic Klopfenstein, Glenn Jensen, Terry Cooper, Dustin Brooks,
Tim Higginbotham

# ABSENT:	Arvind Dandekar, Katie Lowe Lancaster, James Mollenhauer

# STAFF:	Mike Carolan, Darcie Coberly

# GUESTS:	None

# Minutes

# Moved by Cooper and seconded by Jensen to approve the September 11, 2018, Park and Recreation Foundation minutes.  All in favor, motion carried.

# Financial Report

# Jensen reported there was no activity in the business account with a balance of $877.65.  The money market account had income of $4,808.99 (interest of $30.77, GoFundMe donations $778.22, Heritage Bank Capital Campaign donation $3,000, and Friends of the Marion Parks Capital Campaign donation $1,000), and no expenses; leaving a balance of $40,713.48, with $1,000 earmarked for the Marion YMCA Capital Campaign and $25,279.96 for the Playground Capital Campaign.  The GoFundMe bank account has a balance of $500; Jensen stated there were deposits from the GoFund payment portal of $1,283.57, of which he transferred $778.22 to the money market account to leave the minimum required balance in this account.  Moved by Jensen and seconded by Brooks to approve the finance report.  All in favor, motion carried.

# An invoice for $300 was presented for payment from Joel Grandon Accounting Services PC for tax preparation.  Moved by Jensen and seconded by Higginbotham to approve payment of the $300 invoice from Joel Grandon Accounting Service PC.  All in favor, motion carried.

# Public Input

# None.

# Member Recruitment Discussion

# There remains one open seat on the board.  No new names were brought forward.

# Lowe Park South End Development

# Carolan presented an update of the Lowe Park South End Development project.  The playground installation is about 80 percent complete, the pavilion kit has not been delivered, and construction of the restroom has started.  Concrete flatwork is about 85 percent complete.  Alliant Energy extended power to the site at the end of October in conjunction with the neighboring development’s street installation.

# Cooper provided an update of the Capital Campaign playground fundraising.  Donations and pledges received to date total $30,404.96.  It is time to put the personal campaigning in action and the committee needs additional volunteers to assist with contacting businesses.

# Cooper worked with Carolan to establish sponsorship levels for different components of the project.  If a donor is interested in making a sizable contribution, this could make their commitment more appealing.

# Sponsorship of the components will be highlighted on a recognition feature, as well as a list of every contributor, regardless of donation size.  Carolan will see if MSA has any suggestions for a recognition feature.

# Brooks relayed disappointment with personal commitments through the GoFundMe account at this time.  The board discussed ways to get people to move into action and to give the campaign a community feel.  Carolan will talk with Communications Manager Amber Bisinger to see if she has any additional ideas to get the word out.  Katie Lowe Lanscaster relayed to Cooper that Mayor AbouAssay committed to issue a community challenge for participation in the fundraising efforts.

# Cooper shared he mailed out 200 letters on his company letterhead to MEDCO members and businesses making an appeal as one business person to another.  A few contributions have started to come in from the mailing.

# Klopfenstein and Lowe Lancaster will attend the next MEDCO and Chamber meetings to see if they can provide any assistance for the campaign.

# Receive and File

# None.

# Other Items

# None.

# Adjournment

# Moved by Jensen and seconded by Brooks to adjourn the meeting.  All in favor, motion carried.  The meeting adjourned at 8:16 a.m.

# The next meeting is scheduled for December 4, 2018, at 7:30 a.m. at the Thomas Park Administration and Operations building.

# __________________________________

# Vic Klopfenstein, Acting Chair & Secretary