# MARION PARK AND RECREATION FOUNDATION MINUTES

# February 19, 2019, 7:30 A.M.

# Thomas Park Administration and Operations Facility

# ROLL CALL:	Vic Klopfenstein, Glenn Jensen, James Mollenhauer, Terry Cooper, 
Patty Wise

# ABSENT:	Chair Arvind Dandekar, Katie Lowe Lancaster, Tim Higginbotham, Dustin Brooks

# STAFF:	Mike Carolan, Darcie Coberly

# GUESTS:	None

# Minutes

# Moved by Wise and seconded by Jensen to approve the January 15, 2019, Park and Recreation Foundation minutes.  All in favor, motion carried.

# Financial Report

# Jensen presented the 2018 Summary Financial Report and the January 2019 Financial Report.

# The business account had no activity in January; the ending balance is $577.65.

# The money market account had income of $970.70 from GoFundMe donations and no expenses; leaving a balance of $57,104.20, with $1,000 earmarked for the Marion YMCA Capital Campaign and $46,909.28 for the Playground Capital Campaign.

# The GoFundMe bank account has a balance of $500; Jensen stated there were deposits from the GoFundMe payment portal of $970.70, which he transferred to the money market account to leave the minimum required balance in this account.

# Moved by Mollenhauer and seconded by Cooper to approve the financial reports.  All in favor, motion carried.

# Public Input

# None.

# Election of Officers

# Klopfenstein moved to retain Arvind Dandekar as Chair, Katie Lowe Lancaster as Assistant Chair, Vic Klopfenstein as Secretary, and Glenn Jensen as Treasurer; Cooper seconded.  No discussion.  Moved by Klopfenstein and seconded by Jensen to retain current officers by acclamation.  All in favor, motion carried.

# Lowe Park South End Development

# Carolan presented an update of the Lowe Park South End Development project.  There is not a lot of activity at the job site.  During a cold snap in January, one of Tri-Con’s sub-contractors didn’t turn off a water valve causing a water line to burst and flooding in the area.  Carolan will be meeting with Tri-Con today to discuss this and the geo-grid which was not installed according to the engineer’s plans.  Cooper asked if there was any damage from the flooding.  Carolan replied there was not any noticeable damage, but staff would monitor the site.

# Cooper provided an update of the Capital Campaign playground fundraising.  The fundraiser is about $28,000 short of the goal.  Personal contributions have been less than anticipated and efforts to concentrate on adjoining neighborhoods will be increased.  The committee will be mailing a flyer to those areas to encourage donations.  Estimated costs for the mailing is $500.  Moved by Mollenhauer and seconded by Jensen to approve the expenditures associated with the fundraiser mailing.  All in favor, motion carried.

# Receive and File

# None.

# Other Items

# None.

# Adjournment

# The meeting adjourned at 8:02 a.m.

# The next meeting is scheduled for April 9, at 7:30 a.m. at the Thomas Park Administration and Operations building.

# __________________________________

# Vic Klopfenstein, Secretary